## Slide 1
TECHNICAL PROPOSAL · 2025
ANM Community
Mobile App
A full-stack cross-platform mobile application built on our proprietary enterprise framework —
connecting members, sharing spiritual resources, and facilitating prayer at community scale.
PREPARED FOR
ANM Organisation
PREPARED BY
Solution Dev Team
FRAMEWORK
.NET 8 + PostgreSQL
DATE
June 2025
CONFIDENTIALITY
Private & Confidential
Confidential | ANM Community App Proposal — Powered by Proprietary .NET 8 Framework

## Slide 2
OVERVIEW
Table of Contents
01
Executive Summary
02
Understanding of Requirements
03
Proposed Solution
04
Features & Functionality
05
UI/UX Wireframes
06
Solution Architecture
07
Technology Stack
08
Why .NET 8 + PostgreSQL + Ionic
09
Database Design
10
API Design
11
Development Timeline
12
Project Team
13
Quality Assurance
14
Deployment Strategy
15
Investment & Pricing
16
Risk Management
17
Why Choose Us
18
Conclusion & Next Steps

## Slide 3
SECTION 01
Executive Summary
We propose a world-class ANM Community App built on our battle-tested proprietary enterprise framework — proven in production across multiple community platforms. Delivered in 10 weeks with 20+ modules pre-built.
10
Week Delivery
3
Platforms (iOS+Android+Web)
20+
Pre-Built Modules
99.9%
Uptime SLA
📱
Native-Quality App
React + Ionic/Capacitor delivers true-native iOS, Android, AND web admin from one codebase. No compromises.
🔒
Secure by Design
Firebase Auth, JWT Bearer tokens, AES-256 at rest, HTTPS/TLS in transit — built into our framework.
♿
Accessibility First
WCAG 2.1 AA compliant. VoiceOver & TalkBack support. Large fonts, high contrast.
☁️
Cloud-Native AWS
ASP.NET Core .NET 8 on ECS Fargate — auto-scaling, 99.9% SLA, CloudFront CDN for media globally.
⚡
Framework Accelerated
Our proprietary .NET 8 community framework has 20+ modules pre-built. You get more features in 10 weeks than competitors deliver in 16+.
🤝
Transparent Process
Weekly demos. You see real progress every 7 days, not just a final delivery.

## Slide 4
SECTION 02
Understanding of Requirements
Four core challenges the ANM App must solve:
🤝
Community Fragmentation
Members lack a unified channel. Communication is scattered across personal contacts and informal WhatsApp groups with no searchable directory or history log.
🙏
Prayer & Support Coordination
Submitting prayer requests is done informally — needs get missed. No mechanism for leaders to log follow-ups or view a member's care history in one place.
🎬
Media & Resource Distribution
Sermons are shared via links in group chats, creating a poor discovery experience with no searchable archive for members wanting to revisit content.
👥
Audience Diversity
The app must serve all age groups and varying tech literacy — demanding a clean, minimal UI that is intuitive for a 70-year-old and a 25-year-old equally.
💡 Key Insight: The ANM App is a community care platform — not just a directory. It needs to feel warm, trustworthy, and simple enough for every member.

## Slide 5
SECTION 03
Proposed Solution
A native-quality cross-platform mobile app on React + Ionic/Capacitor, powered by our proprietary ASP.NET Core .NET 8 API and a PostgreSQL 16 relational database — built on AWS and delivered in 10 weeks.
iOS App + Android App + Web Admin
React + Ionic/Capacitor 7
↓
API Gateway + Firebase Auth
AWS API Gateway · JWT Bearer
↓
ASP.NET Core .NET 8 Services
C# · REST API · SignalR · ECS Fargate
↓
PostgreSQL 16 + AWS S3 + Twilio
AWS RDS Multi-AZ · Media · Voice + SMS
Solution at a Glance
Platform
iOS 16+ & Android 12+ via React + Ionic/Capacitor
Backend
ASP.NET Core .NET 8 (C#) · ECS Fargate
Database
PostgreSQL 16 on AWS RDS (Multi-AZ)
Auth
Firebase Auth + JWT Bearer tokens
Media
AWS S3 + CloudFront CDN (video streaming)
Calls/SMS
Twilio VoIP + SMS · MailKit SMTP
Hosting
AWS ECS Fargate (containerised .NET 8)
Timeline
10 weeks to App Store & Play Store

## Slide 6
SECTION 04
Features & Functionality
✅ Phase 1 — MVP Features
🏠
Home Dashboard
Central hub with quick-access tiles
👥
Member Directory
Searchable list with role badges & filters
👤
Member Detail
Full profile, call/message/pray actions
📋
Member History
Pastoral notes log with timestamps
🙏
Prayer Requests
Submit, browse, respond, track status
🎬
Video Library
Categorised feed with CloudFront streaming
💬
In-App Messaging
1:1 chat via Twilio with read receipts
📞
VoIP Calling
In-app calls without sharing phone numbers
🔒
Secure Auth
Firebase Auth + biometric login
🚀 Phase 2 — Future Enhancements
🔔
Push Notifications
FCM alerts for prayer requests & videos
💬
Group Chat / Forums
Multi-member channels by ministry team
🌍
Multi-Language
i18n support for 3+ languages with RTL
🖥️
Admin Dashboard
Web-based React portal for administrators
📅
Event Calendar
RSVP-enabled church events with iCal export
📊
Analytics Dashboard
Member engagement & content metrics

## Slide 7
SECTION 05
UI/UX Wireframes — Key Screens
Clean, minimal design · Bottom navigation · 44pt touch targets · WCAG 2.1 AA contrast
Home Dashboard
🏠
👥
🎬
🙏
1. Home Dashboard
Members Directory
🏠
👥
🎬
🙏
2. Members Directory
Member Detail
🏠
👥
🎬
🙏
3. Member Detail
Prayer Requests
🏠
👥
🎬
🙏
4. Prayer Requests
Video Library
🏠
👥
🎬
🙏
5. Video Library
💡 Final high-fidelity Figma designs delivered in Phase 1 (Week 2) for stakeholder sign-off before development begins.

## Slide 8
SECTION 06
Solution Architecture
CLIENT LAYER
📱 iOS App
Ionic/Capacitor · iOS 16+
🤖 Android App
Ionic/Capacitor · Android 12+
🖥️ Web Admin
React.js · Phase 2
↓
HTTPS / JWT
API GATEWAY & AUTH
🔀 AWS API Gateway
Rate Limiting · SSL
🔒 Firebase Auth
OTP · JWT Bearer · Biometric
⚖️ Load Balancer
AWS ALB · Auto-Scale
↓
HTTPS / JWT
SERVICE LAYER — ASP.NET Core .NET 8 (C#) · ECS Fargate
👥 Member API
.NET 8
🙏 Prayer API
.NET 8
🎬 Sermon API
.NET 8
💬 Chat API
SignalR
🔔 Notify API
FCM
↓
HTTPS / JWT
DATA & EXTERNAL SERVICES
🐘 PostgreSQL 16
AWS RDS
🗄️ AWS S3 + CDN
Media Store
📞 Twilio
Voice + SMS
🔔 Firebase FCM
Push Notifs
☁️ CloudWatch
Monitoring

## Slide 9
SECTION 07
Technology Stack
Layer
Technology
Rationale
📱 Mobile
React + Ionic + Capacitor 7
True-native iOS, Android & Web from one React codebase · 60fps · Capacitor native APIs
🧩 State
Zustand + TanStack Query
Lightweight global state + server-state caching · replaces Redux complexity
⚙️ Backend
ASP.NET Core .NET 8 (C#)
Statically typed · built-in DI · CQRS-ready · 2–5× faster than Node.js (TechEmpower benchmarks)
🗄️ ORM
EF Core 8 + Npgsql
Type-safe migrations · LINQ queries · automatic audit trails · zero SQL injection risk
🐘 Database
PostgreSQL 16 on AWS RDS
ACID compliance · relational integrity · complex analytics · JSON columns · Multi-AZ HA
🔒 Auth
Firebase Auth + JWT Bearer
OTP · Google OAuth · biometric · secure token rotation · .NET middleware integration
📦 Media
AWS S3 + CloudFront CDN
Infinitely scalable · global CDN for sermon video streaming · presigned URLs
📞 Comms
Twilio VoIP + SMS + MailKit
In-app calling · bulk SMS · automated emails · no phone number sharing
🐳 Infra
Docker + ECS Fargate
Serverless containers · auto-scaling · zero server management
🔔 Notifs
Firebase FCM
Push delivery iOS & Android · topic targeting · notification history
🧪 Testing
xUnit + Playwright + Appium
Unit · API integration · E2E web · mobile automation testing suite
🔁 CI/CD
GitHub Actions + EAS Build
PR gates → test → .NET publish → Capacitor build → App Store / Play Store

## Slide 10
SECTION 08
Why .NET 8 + PostgreSQL + Ionic
A question worth answering directly: why not Node.js/Express, MongoDB, and React Native?
⚙️ ASP.NET Core .NET 8 vs Node.js / Express
🏆 Performance: .NET 8 ranks #1–3 in TechEmpower benchmarks — 2–5× faster than Node.js/Express for JSON throughput
🔐 Type safety: C# compiler catches bugs before they reach production. Node.js/Express fails at runtime.
🏗️ Built-in DI, middleware, health checks, OpenAPI — production-grade architecture without extra glue packages
🔒 Security: JWT middleware, HTTPS redirection, data-protection APIs built into the framework — not optional plugins
🌐 Enterprise adoption: .NET 8 is backed by Microsoft with long-term support — larger talent pool for future team growth
🐘 PostgreSQL 16 (RDS) vs MongoDB Atlas
✅ ACID compliance: member data and pastoral notes are never partially written. MongoDB can have partial failures.
🔗 Relational integrity: foreign keys ensure prayer requests can never reference deleted users — impossible in MongoDB
📊 Complex reporting: SQL excels at attendance analytics, prayer trends, and member engagement queries
🔀 Best of both: PostgreSQL JSONB columns support flexible/nested data where needed — no MongoDB needed
💰 Cost: AWS RDS PostgreSQL is 30–40% cheaper than a production MongoDB Atlas M10 for equivalent performance
📱 React + Ionic/Capacitor vs React Native/Expo
🌐 Single codebase: iOS + Android + Web Admin portal — React Native cannot ship a web admin without extra effort
⚡ Capacitor bridges: true native APIs (camera, push, biometrics) without React Native's bridge overhead
🛠️ Web tech native: any npm package works in Ionic — no Metro bundler compatibility issues
🔄 Our framework: Mahima V4.0 is already built on Ionic/Capacitor and tested in production across multiple platforms
🚀 Faster builds: Capacitor EAS pipeline is simpler — no Expo SDK conflicts or OTA update approval delays
💡 Bottom line: .NET 8 + PostgreSQL + Ionic is the enterprise-standard combination. Node.js/MongoDB suits prototypes. We build systems designed to scale safely for years.

## Slide 11
SECTION 09
Database Design — PostgreSQL 16
🗂 Users
id UUID PK, name VARCHAR
email UNIQUE, phone
role, firebase_uid UNIQUE
is_active, created_at
🗂 PrayerRequests
id UUID PK, user_id FK→Users
title, description, status
is_anonymous BOOL, pray_count
created_at, updated_at
🗂 Sermons
id UUID PK, title, description
category, s3_url, thumbnail_url
uploaded_by FK→Users
duration_sec, view_count
🗂 CounsellingSessions
id UUID PK, member_id FK→Users
notes TEXT, session_type
leader_id FK→Users
session_date, created_at
🗂 Messages
id UUID PK, from_id FK→Users
to_id FK→Users, content
msg_type, status
sent_at, read_at
Key Indexes: Users.email (UNIQUE) · Users.firebase_uid (UNIQUE) · PrayerRequests.status · CounsellingSessions.member_id · Messages.from_id+to_id (composite)

## Slide 12
SECTION 10
API Design
RESTful API · JSON responses · JWT Bearer auth on all endpoints (except /auth/*) · Base: https://api.anm.org/v1 · Built on ASP.NET Core .NET 8
Method
Endpoint
Auth
Description
POST
/auth/register
Public
Register new member with Firebase UID
POST
/auth/login
Public
Exchange Firebase token for app JWT
GET
/members
JWT
List members (paginated, searchable, filterable)
GET
/members/:id
JWT
Full member profile
PUT
/members/:id
JWT self/admin
Update member profile fields
GET
/members/:id/history
JWT leader+
All pastoral notes for a member
POST
/members/:id/history
JWT leader+
Add new note to member history
GET
/prayer-requests
JWT
Paginated prayer request feed
POST
/prayer-requests
JWT
Submit prayer request (anon supported)
POST
/prayer-requests/:id/pray
JWT
Add pray response & increment count
GET
/sermons
JWT
Sermon list with category filter & pagination
GET
/sermons/:id
JWT
Sermon details + signed CloudFront URL
POST
/messages
JWT
Send direct message via Twilio
POST
/calls/token
JWT
Generate Twilio Voice access token

## Slide 13
SECTION 11
Development Timeline
5 structured phases · Weekly demos · UAT window before launch · Framework advantage: 10 weeks (vs 14–16 for greenfield .NET 8 build)
Phase 01
Discovery &
Framework Config
Wk 1–2
• Stakeholder workshops
• ANM branding & UI config
• DB schema & API contract
• Framework modules mapped
• CI/CD env setup
• Figma design sign-off
→
Phase 02
Core
Customisation
Wk 3–6
• Auth + onboarding flow
• Member directory & detail
• Member history notes
• Prayer requests module
• Video library + CDN
• ANM-specific branding
→
Phase 03
Feature
Completion
Wk 7–8
• Messaging (Twilio Chat)
• VoIP calling (Twilio)
• Admin backend APIs
• Push notifications (FCM)
• Deep linking & nav polish
• Performance tuning
→
Phase 04
QA, UAT
& Launch
Wk 9–10
• xUnit + Playwright tests
• Appium mobile E2E
• OWASP security check
• UAT with ANM team
• App Store submission
• 🚀 Go-live!
→
🎁 BONUS
FREE
Hypercare
30 Days
• 30-day free support
• Performance monitoring
• Bug fixes included
• Admin training
• Phase 2 planning
• Handover docs
🏁 Key Milestone: Week 6 — Full MVP feature-complete | Week 9 — UAT signed off + Store submissions | 🚀 Live in 10 weeks

## Slide 14
SECTION 12
Project Team
A lean, senior-heavy team structured to minimise communication overhead while maximising quality and speed.
🧑‍💼
Project Manager
Delivery · Stakeholder comms · Risk tracking · Weekly reports
🎨
UI/UX Designer
ANM brand config · Design system · Figma prototypes · Accessibility
📱
Mobile Dev ×2
React + Ionic/Capacitor · Capacitor native APIs · Firebase Auth integration
⚙️
Backend Dev
ASP.NET Core .NET 8 · PostgreSQL/EF Core 8 · AWS ECS · S3 pipeline
☁️
DevOps Engineer
CI/CD · AWS RDS/ECS · CloudWatch monitoring · Security hardening
🧪
QA Engineer
Test plans · Playwright + Appium E2E · Performance benchmarks · UAT
🔒
Security Consultant
OWASP Mobile Top 10 · Penetration testing · Data privacy audit
🎯
Solution Architect
Tech oversight · Architecture decisions · Code review · Scalability

## Slide 15
SECTION 13
Quality Assurance Strategy
🔬
xUnit
Unit Testing
80%+ code coverage on all ASP.NET Core service-layer business logic. Runs on every commit via GitHub Actions CI pipeline.
🔗
xUnit + Testcontainers
Integration Testing
All API endpoints tested against a Dockerised PostgreSQL test database with real data scenarios — positive and negative.
📲
Playwright + Appium
End-to-End Testing
Full user journeys on iOS Simulator and Android Emulator: login → find member → call → submit prayer request.
⚡
k6
Performance Testing
Load tests simulating 500 concurrent users. Video streaming benchmarked at <2s initial load via CloudFront CDN.
♿
Manual + axe
Accessibility Testing
VoiceOver (iOS) and TalkBack (Android) audit. Colour contrast verified. WCAG 2.1 AA compliance target.
🛡️
OWASP
Security Testing
OWASP Mobile Top 10 review. JWT expiry & refresh validation. Full penetration test before go-live.

## Slide 16
SECTION 15
Investment & Pricing
Fixed-scope packages · All prices in INR · Full source code ownership on final payment · 10-week delivery
Starter
₹32L
⏱ 10 weeks
Home Dashboard
Member Directory & Detail
Prayer Requests (basic)
Video Library
Firebase Auth
iOS & Android builds
30-day bug warranty
⭐ Standard
₹38L
⏱ 10 weeks
Everything in Starter
In-App Messaging (Twilio)
VoIP Calling
Member History & Notes
AWS S3 + CloudFront media
CI/CD pipeline
30-day FREE hypercare
Enterprise
₹48L
⏱ 10 weeks
Everything in Standard
Push Notifications (FCM)
Group Chat / Forums
Multi-language (3 langs)
Web Admin Dashboard
Event Calendar + RSVP
12-month support SLA
📋 Annual Maintenance Contract (AMC) — Post Go-Live
Basic
₹15,000/mo
• Bug fixes
• OS compatibility
• Monthly health check
Standard
₹25,000/mo
• Basic +
• Minor enhancements
• SLA: 4-hr response
Premium
₹40,000/mo
• Standard +
• Priority feature dev
• Dedicated support mgr
☁️ Estimated Monthly Platform Costs (client-borne)
AWS RDS PostgreSQL 16
₹18,500
AWS ECS Fargate
₹12,000
AWS S3 + CloudFront CDN
₹6,000
AWS CloudWatch + ALB
₹3,500
Twilio Voice + SMS
₹4,825
Firebase FCM
Free
Apple Dev + Google Play
₹8,299 /yr
Total est. infra/month
~₹44,825

## Slide 17
SECTION 16
Risk Management
Risk
Likelihood
Impact
Mitigation Strategy
App Store Rejection
Low
High
Strict adherence to Apple/Google guidelines · TestFlight UAT · 1-week buffer in timeline
Scope Creep
Medium
Medium
Signed scope doc · Formal change request process · Phase 2 backlog established upfront
Third-Party API Downtime
Low
Medium
Twilio & Firebase have 99.95%+ SLAs · App remains usable during outage (members, videos, prayer)
Data Privacy / GDPR
Medium
High
Privacy policy at onboarding · AES-256 at rest (PostgreSQL) · TLS 1.3 in transit · Soft-delete on request
Low User Adoption
Medium
Medium
20-member UAT pilot · Leadership champions programme · Simple 3-step onboarding · Anonymous prayer
Performance Under Load
Low
Medium
ECS Fargate auto-scaling · CloudFront CDN offloads video · k6 load test to 500 concurrent users

## Slide 18
SECTION 17
Why Choose Us
🏆
Community App Experience
We've delivered faith-based apps for 500–5,000 member organisations. We know what makes community platforms succeed.
🤝
Transparent Partnership
Weekly demos = you see real progress every 7 days. No surprises at delivery. Your stakeholders stay aligned throughout.
📐
Accessibility-First Design
Specific expertise designing for all age groups. A 65-year-old and a 25-year-old will both feel at home in the ANM App.
🔓
Full Source Code Ownership
You own everything. Code, databases, and AWS infra transferred on final payment. No vendor lock-in, ever.
⚡
Proprietary Framework Advantage
We don't build from scratch — our .NET 8 community framework has 20+ modules pre-built. Faster delivery, lower risk, more features on day one.
🏗️
Enterprise-Grade, Not Prototype-Grade
.NET 8 + PostgreSQL is what banks, hospitals, and enterprise apps run on. Node.js/Express suits startups. We build platforms designed to scale safely for years.

## Slide 19
🙏
Ready to Build Something Meaningful Together?
Built on our proprietary .NET 8 enterprise framework — the ANM Community App will be delivered in 10 weeks, fully owned by ANM, and built to scale with your community's vision.
📅
Schedule a Discovery Call
30-min call with ANM leadership
📧
Email Us
hello@yourstudio.com
📄
Sign & Get Started
30% deposit to kick off Week 1
✓ 10 Weeks to Launch
✓ iOS + Android + Web
✓ Full Source Code Ownership
✓ 99.9% Uptime SLA
Prepared for ANM Organisation · June 2025 · Powered by Proprietary .NET 8 Framework · Private & Confidential