## Slide 1
TECHNICAL PROPOSAL · 2025
ANM Community
Mobile App
A full-stack cross-platform mobile application to connect members,
share spiritual resources, and facilitate prayer — built for every generation.
PREPARED FOR
ANM Organisation
PREPARED BY
Solution Dev Team
VERSION
v1.0 — Final
DATE
June 2025
CONFIDENTIALITY
Private & Confidential
Confidential | ANM Community App Proposal

## Slide 2
OVERVIEW
Table of Contents
01
Executive Summary
02
Understanding of Requirements
03
Proposed Solution
04
Features & Functionality
05
UI/UX Wireframes
06
Solution Architecture
07
Technology Stack
08
Database Design
09
API Design
10
Development Timeline
11
Project Team
12
Quality Assurance
13
Deployment Strategy
14
Investment & Pricing
15
Risk Management
16
Support & Maintenance
17
Why Choose Us
18
Conclusion & Next Steps

## Slide 3
SECTION 01
Executive Summary
We propose a world-class community mobile app to unify ANM members through intuitive design, robust technology, and a transparent 8–10 week delivery model.
8–10
Week Delivery
2
Platforms (iOS + Android)
6
Core Modules
99.9%
Uptime SLA
📱
Cross-Platform App
Single React Native codebase for iOS & Android. Faster delivery, lower cost.
🔒
Secure by Design
Firebase Auth, JWT tokens, AES-256 encryption at rest, HTTPS/TLS in transit.
♿
Accessibility First
WCAG 2.1 AA compliant. VoiceOver & TalkBack support. Large fonts, high contrast.
☁️
Cloud-Native
AWS ECS Fargate, auto-scaling, 99.9% SLA, CloudFront CDN for media globally.
🔄
Future-Ready
Modular architecture — Phase 2 features added without re-engineering the core.
🤝
Transparent Process
Weekly demos. You see real progress every 7 days, not just a final delivery.

## Slide 4
SECTION 02
Understanding of Requirements
Four core challenges the ANM App must solve:
🤝
Community Fragmentation
Members lack a unified channel. Communication is scattered across personal contacts and informal WhatsApp groups with no searchable directory or history log.
🙏
Prayer & Support Coordination
Submitting prayer requests is done informally — needs get missed. No mechanism for leaders to log follow-ups or view a member's care history in one place.
🎬
Media & Resource Distribution
Sermons are shared via links in group chats, creating a poor discovery experience with no searchable archive for members wanting to revisit content.
👥
Audience Diversity
The app must serve all age groups and varying tech literacy — demanding a clean, minimal UI that is intuitive for a 70-year-old and a 25-year-old equally.
💡 Key Insight: The ANM App is a community care platform — not just a directory. It needs to feel warm, trustworthy, and simple enough for every member.

## Slide 5
SECTION 03
Proposed Solution
A native-quality cross-platform mobile app on React Native, backed by a Node.js microservices API and a MongoDB Atlas database — delivered on AWS in 8–10 weeks.
iOS App + Android App
React Native 0.74
↓
API Gateway + Firebase Auth
AWS API Gateway · JWT
↓
Node.js Microservices
Express.js · ECS Fargate
↓
MongoDB Atlas + AWS S3 + Twilio
Data · Media · Messaging
Solution at a Glance
Platform
iOS 14+ & Android 10+ via React Native
Backend
Node.js 20 LTS + Express.js REST API
Database
MongoDB Atlas (M10, auto-scaling)
Auth
Firebase Auth + JWT access tokens
Media
AWS S3 + CloudFront CDN
Calls/Chat
Twilio Programmable Voice & Chat
Hosting
AWS ECS Fargate (containerised)
Timeline
8–10 weeks to App Store & Play Store

## Slide 6
SECTION 04
Features & Functionality
✅ Phase 1 — MVP Features
🏠
Home Dashboard
Central hub with quick-access tiles
👥
Member Directory
Searchable list with role badges & filters
👤
Member Detail
Full profile, call/message/pray actions
📋
Member History
Pastoral notes log with timestamps
🙏
Prayer Requests
Submit, browse, respond, track status
🎬
Video Library
Categorised feed with CloudFront streaming
💬
In-App Messaging
1:1 chat via Twilio with read receipts
📞
VoIP Calling
In-app calls without sharing phone numbers
🔒
Secure Auth
Firebase Auth + biometric login
🚀 Phase 2 — Future Enhancements
🔔
Push Notifications
FCM alerts for prayer requests & videos
💬
Group Chat / Forums
Multi-member channels by ministry team
🌍
Multi-Language
i18n support for 3+ languages with RTL
🖥️
Admin Dashboard
Web-based React portal for administrators
📅
Event Calendar
RSVP-enabled church events with iCal export
📊
Analytics Dashboard
Member engagement & content metrics

## Slide 7
SECTION 05
UI/UX Wireframes — Key Screens
Clean, minimal design · Bottom navigation · 44pt touch targets · WCAG 2.1 AA contrast
Home Dashboard
🏠
👥
🎬
🙏
1. Home Dashboard
Members Directory
🏠
👥
🎬
🙏
2. Members Directory
Member Detail
🏠
👥
🎬
🙏
3. Member Detail
Prayer Requests
🏠
👥
🎬
🙏
4. Prayer Requests
Video Library
🏠
👥
🎬
🙏
5. Video Library
💡 Final high-fidelity Figma designs delivered in Phase 1 (Week 2) for stakeholder sign-off before development begins.

## Slide 8
SECTION 06
Solution Architecture
CLIENT LAYER
📱 iOS App
React Native · iOS 14+
🤖 Android App
React Native · Android 10+
🖥️ Admin Web
React.js · Phase 2
↓
HTTPS / JWT
API GATEWAY & AUTH
🔀 AWS API Gateway
Rate Limiting · SSL
🔒 Firebase Auth
OTP · JWT · Biometric
⚖️ Load Balancer
AWS ALB · Auto-Scale
↓
HTTPS / JWT
SERVICE LAYER — Node.js / Express (ECS Fargate)
👥 Member Svc
🙏 Prayer Svc
🎬 Video Svc
💬 Message Svc
🔔 Notify Svc
P2
↓
HTTPS / JWT
DATA & EXTERNAL SERVICES
🍃 MongoDB Atlas
Primary DB
🗄️ AWS S3 + CDN
Media Store
📞 Twilio
Voice + Chat
🔔 Firebase FCM
Push Notifs
☁️ CloudWatch
Monitoring

## Slide 9
SECTION 07
Technology Stack
Layer
Technology
Rationale
📱 Mobile
React Native + Expo 0.74
Single codebase iOS & Android · 60fps · OTA updates
🧩 State
Zustand + React Query
Lightweight global state + server-state caching
⚙️ Backend
Node.js 20 LTS + Express
Non-blocking I/O · largest npm ecosystem
🍃 Database
MongoDB Atlas 7.x
Document model fits nested profiles & notes
🔒 Auth
Firebase Auth + JWT
OTP · social login · biometric · token validation
🗄️ Media
AWS S3 + CloudFront
Infinitely scalable · global CDN for video
📞 Comms
Twilio Voice & Chat
VoIP + messaging · no phone number sharing
🐳 Infra
Docker + ECS Fargate
Serverless containers · independent scaling
🔔 Notifs
Firebase FCM
Push delivery iOS & Android · topic targeting
🧪 Testing
Jest + Detox + Supertest
Unit · E2E mobile · API integration tests
🔁 CI/CD
GitHub Actions + EAS
Automated test → build → deploy pipeline
📊 Monitor
CloudWatch + Sentry
Infra metrics + mobile crash reporting

## Slide 10
SECTION 08
Database Design — MongoDB
🗂 users
_id, name, email (unique)
phone, role, profilePic
groupId, firebaseUid
isActive, createdAt
🗂 prayer_requests
_id, userId (ref→users)
title, description, status
isAnonymous, prayCount
responses[] { by, message, ts }
🗂 videos
_id, title, description
category, url, thumbnail
uploadedBy (ref→users)
duration, views, uploadedAt
🗂 member_history
_id, memberId (indexed)
notes[] { text, type
by (ref→users)
timestamp }
🗂 messages
_id, from (ref→users)
to (ref→users), type
content, status
timestamp
Key Indexes: users.email (unique) · users.firebaseUid (unique) · prayer_requests.status · member_history.memberId · messages.to+from (compound)

## Slide 11
SECTION 09
API Design
RESTful API · JSON responses · JWT Bearer auth required on all endpoints (except /auth/*) · Base: https://api.anm.org/v1
Method
Endpoint
Auth
Description
POST
/auth/register
Public
Register new member with Firebase UID
POST
/auth/login
Public
Exchange Firebase token for app JWT
GET
/members
JWT
List members (paginated, searchable, filterable)
GET
/members/:id
JWT
Full member profile
PUT
/members/:id
JWT self/admin
Update member profile fields
GET
/members/:id/history
JWT leader+
All pastoral notes for a member
POST
/members/:id/history
JWT leader+
Add new note to member history
GET
/prayer-requests
JWT
Paginated prayer request feed
POST
/prayer-requests
JWT
Submit prayer request (anon supported)
POST
/prayer-requests/:id/pray
JWT
Add pray response & increment count
GET
/videos
JWT
Video list with category filter & pagination
GET
/videos/:id
JWT
Video details + signed CloudFront URL
POST
/messages
JWT
Send direct message via Twilio
POST
/calls/token
JWT
Generate Twilio Voice access token

## Slide 12
SECTION 10
Development Timeline
5 structured phases · Weekly demos · UAT window before launch · Total: 8–10 weeks
Phase 01
Discovery
& Design
Wk 1–2
• Stakeholder workshops
• Wireframes & UI design
• DB schema sign-off
• API contract doc
• CI/CD env setup
→
Phase 02
Core
Development
Wk 3–6
• Auth + onboarding
• Member directory
• Member detail + history
• Prayer requests
• Video library
• Messaging & calling
→
Phase 03
Testing
& QA
Wk 7–8
• Unit + integration tests
• E2E Detox automation
• Performance testing
• Security audit
• UAT with ANM team
• Bug fixes & polish
→
Phase 04
Deployment
Wk 9
• App Store submission
• Google Play submission
• Backend prod deploy
• CDN & DNS config
• Monitoring setup
• 🚀 Go-live!
→
Phase 05
Support
& Phase 2
Wk 10+
• 30-day hypercare
• Performance monitoring
• Push notifications
• Group chat
• Admin dashboard
• Multi-language
🏁 Key Milestone: Week 6 — Full MVP feature-complete | Week 8 — UAT signed off | Week 9 — 🚀 Live on App Store & Google Play

## Slide 13
SECTION 11
Project Team
A lean, senior-heavy team structured to minimise communication overhead while maximising quality and speed.
🧑‍💼
Project Manager
Delivery · Stakeholder comms · Risk tracking · Weekly reports
🎨
UI/UX Designer
Wireframes · Design system · Figma prototypes · Accessibility
📱
Mobile Dev ×2
React Native screens · Twilio SDK · Firebase Auth integration
⚙️
Backend Dev
Node.js API · MongoDB · AWS ECS · S3 media pipeline
☁️
DevOps Engineer
CI/CD · AWS infra · CloudWatch monitoring · Security hardening
🧪
QA Engineer
Test plans · Detox E2E · Performance benchmarks · UAT coordination
🔒
Security Consultant
OWASP Mobile Top 10 · Penetration testing · Data privacy audit
🎯
Solution Architect
Tech oversight · Architecture decisions · Code review · Scalability

## Slide 14
SECTION 12
Quality Assurance Strategy
🔬
Jest
Unit Testing
80%+ code coverage on all service-layer business logic. Runs on every commit via GitHub Actions CI pipeline.
🔗
Supertest
Integration Testing
All 17 API endpoints tested against a seeded MongoDB test database with positive and negative scenarios.
📲
Detox
End-to-End Testing
Full user journeys on iOS Simulator and Android Emulator: login → find member → call → submit prayer request.
⚡
k6
Performance Testing
Load tests simulating 500 concurrent users. Video streaming benchmarked at <2s initial load via CloudFront CDN.
♿
Manual + axe
Accessibility Testing
VoiceOver (iOS) and TalkBack (Android) audit. Colour contrast verified. WCAG 2.1 AA compliance target.
🛡️
OWASP
Security Testing
OWASP Mobile Top 10 review. JWT expiry & refresh validation. Full penetration test before go-live.

## Slide 15
SECTION 14
Investment & Pricing
Three engagement models · Fixed-scope MVP · Full source code ownership transferred on final payment
Starter
$12,000
⏱ 8 weeks
Home Dashboard
Member Directory & Detail
Prayer Requests (basic)
Video Library
Firebase Auth
iOS & Android builds
30-day bug warranty
⭐ Standard
$19,500
⏱ 10 weeks
Everything in Starter
In-App Messaging (Twilio)
VoIP Calling
Member History & Notes
AWS S3 + CloudFront media
CI/CD pipeline
3-month hypercare support
Enterprise
$32,000
⏱ 14 weeks
Everything in Standard
Push Notifications (FCM)
Group Chat / Forums
Multi-language (3 langs)
Web Admin Dashboard
Event Calendar + RSVP
12-month support SLA
☁️ Estimated Cloud Infra (AWS): ~$137–200/month | MongoDB Atlas $57 · ECS Fargate $35 · S3+CDN $25 · Twilio $20 · Firebase FCM free (< 10K MAU)

## Slide 16
SECTION 15
Risk Management
Risk
Likelihood
Impact
Mitigation Strategy
App Store Rejection
Low
High
Strict adherence to Apple/Google guidelines · TestFlight UAT · 1-week buffer in timeline
Scope Creep
Medium
Medium
Signed scope doc · Formal change request process · Phase 2 backlog established upfront
Third-Party API Downtime
Low
Medium
Twilio & Firebase have 99.95%+ SLAs · App remains usable (members, videos, prayer) during outage
Data Privacy / GDPR
Medium
High
Privacy policy at onboarding · AES-256 at rest · TLS 1.3 in transit · Soft-delete on request
Low User Adoption
Medium
Medium
20-member UAT pilot · Leadership champions programme · Simple 3-step onboarding · Anonymous prayer
Performance Under Load
Low
Medium
ECS Fargate auto-scaling · CloudFront CDN offloads video · k6 load test to 500 concurrent users

## Slide 17
SECTION 17
Why Choose Us
🏆
Community App Experience
We've delivered faith-based apps for 500–5,000 member organisations. We know what makes community platforms succeed.
🤝
Transparent Partnership
Weekly demos = you see real progress every 7 days. No surprises at delivery. Your stakeholders stay aligned throughout.
📐
Accessibility-First Design
Specific expertise designing for all age groups. A 65-year-old and a 25-year-old will both feel at home in the ANM App.
🔓
Full Source Code Ownership
You own everything. Code, databases, and AWS infra transferred on final payment. No vendor lock-in, ever.
🚀
Proven Tech Stack
React Native and Node.js power apps used by hundreds of millions daily. Large talent pools for future team growth.
💡
Proactive Recommendations
We flag better approaches and cost-saving tweaks as we build. Your success is our portfolio and our reference.

## Slide 18
🙏
Ready to Build Something Meaningful Together?
We are fully committed to delivering an ANM Community App that members will genuinely love — secure, accessible, and built on technology that scales with your community's vision.
📅
Schedule a Discovery Call
30-min call with ANM leadership
📧
Email Us
hello@yourstudio.com
📄
Sign & Get Started
30% deposit to kick off Week 1
✓ 8–10 Weeks to Launch
✓ iOS + Android
✓ Full Source Code Ownership
✓ 99.9% Uptime SLA
Prepared for ANM Organisation · June 2025 · Private & Confidential